VISTARA

PHASE 1 — DAY 8: MVP Definition

Status: Completed — Updated 24 September 2026

# Today's Objective

Freeze what must be built in 90 days and prevent scope from becoming too large.

# Full Stack — Partner's Work

MVP Stay: search, property listings/details, map, availability, booking and payment.

MVP flexible stay: 3/6/9-hour options where a property supports them.

MVP Explore: destination search, places and basic nearby information.

MVP Host/Guide: provider registration and basic management.

MVP Guest/Admin flows.

# Data Science / ML — Your Work

MVP recommendation model.

MVP trust/risk model.

MVP review intelligence.

MVP property/photo verification.

MVP explainable recommendation output.

Define which advanced ideas remain future scope.

# Both — Shared Work

Freeze the 90-day MVP.

Separate core features from optional/later features.

Confirm that the MVP can be demonstrated end-to-end.

# Day Deliverable

Locked MVP scope and feature priority list.

# Day Completion Checklist

| Item | Status |
| --- | --- |
| Full Stack work | Completed |
| Data Science / ML work | Completed |
| Shared work | Completed |
| Deliverable recorded | Completed |

Phase 1 note: Current Vistara direction = Home + Explore + Local Plan + Services + Guide + Data Science / ML. Identity-document upload verification remains out of scope.

# Current Vistara Direction Update — Day 8

This section updates the Phase 1 document with the current Vistara ecosystem direction agreed after the original research. The historical research content above is preserved.

## Current direction update — 24 September 2026

The MVP should remain buildable, but the long-term product direction is now documented separately from the immediate implementation scope.

Core platform foundation: Home accommodation search, property details, availability, booking and the hotel-only 3/6/9-hour stay capability.

Core Explore foundation: area, date, guests and interest inputs plus destination discovery categories.

Local Plan is introduced as a modular paid unlock inside Explore rather than a separate duplicate product.

Services can be implemented progressively: Bike/Auto/Car first, then multi-stop and intercity workflows as the platform foundation stabilizes.

Core ML remains recommendation, ranking, explainability and property verification. Photo, review, Explore-plan and transport intelligence can deepen as data and time allow.

Advanced ecosystem features should not be allowed to make the initial working product unstable.

Document update date: 24 September 2026